## Slide 1: Upcoming Plans

## Slide 2
Tasks | Discovery | Design | Build and Go live
Clarity Request Form – Catalogue Item. | NA | NA | SP_148 + SP_149
Leaver & Manager Action Request Enhancement- Enhancement.. | NA | NA | SP_148
Custom UI Notification Development – Notification on global tables will not be allowed. | NA | SP_148 | SP_150
Conversion Form – Catalogue Item | SP_148 + SP_149 | SP_150 | SP_151 + SP_152
Contract Extension – Catalogue Item | SP_150 + SP_151 | SP_152 | SP_153 + SP_154
Automatic profile Based Provisioning Enhancement |  |  | SP_148 (Apr-R)
ARS Automation Code push to Production along with ITSM Go-Live Scope |  |  | Dependency with ITSM Go-Live
Movers Connect Page |  |  | 
Leavers Connect Page |  |  | 
Future Initiatives-
Sprint Calendar

## Slide 3
Tasks | Resources Required
Clarity Request Form | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1) + UX designer(1)
Leaver & Manager Action Request Enhancement | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1) + UX designer(1)
Custom UI Notification Development | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1) + UX designer(1)
Conversion Form | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1) + UX designer(1)
Contract Extension | 
Automatic profile Based Provisioning Enhancement | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1)
ARS Automation Code push to Production along with ITSM Go-Live Scope | Developers (2) + QA (1) + ServiceNow BA(2) + Scrum Master(1) + ITSM Team
Movers Connect Page | Connect Developers (2) + UX Designer(1)+ QA (1) + BA(1) + Scrum Master(1)
Leavers Connect Page | Connect Developers (2) + UX Designer(1)+ QA (1) + BA(1) + Scrum Master(1)
Resource -